Project update for Bonne Femme Watershed Policy Committee on 8 September, 2004

- GIS/SWSA RFP awarded, preliminary work started for kickoff meeting in October

- Newsletter completed and mailed to all landowners in watershed

- Stakeholder Committee has had first two meetings, agenda set for third (working on their issues in the watershed)

- Cost-share process started

- New website www.CaveWatershed.org, smaller and more images for quick dial-up downloading

- Presented project to Farm Bureau on 6-28-04

- Conservation Development workshop in limbo

- Organizing and advertising Sept. 25th watershed tour and forum

- Next subgrant completed (through November 30, 2005)

- Dye-trace completed, but lab results are not back yet