| Chapter | June ‘04 | Aug.’04 | Sept. ‘04 | Oct.’04 | Nov.’04 | Dec.’04 | Jan.’05 | Mar.’05 | Apr.’05 | May ‘05 | June’05 | July ‘05 | Sept. ‘05 | Oct. ‘05 | Nov.’05 | Dec. ‘05 | Jan.’06 | Feb.’06 | March ‘06 Mar.’06 | Apr. ‘06 | May ‘06 | June ‘06 | July ‘06 | Aug. ‘06 | Sept. ‘06 | Oct. ‘06 | Nov. ‘06 | Dec. ‘06 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Education |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Decision making |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch.1. Introduction groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch. 2. Issues groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch.3. Science Studies groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch. 4. Vision groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch.5. From Vision to Reality groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Ch.6 Recommend. groundwork editing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final report approval (layout, appendix, etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Stakeholder Timeline Planning-Optimistic Scenario-this timeline shows Stakeholder progress at their current rate, operating at a high efficiency. Black boxes            indicate completed work as of 12/09/05; gray boxes         are estimates.