Project Update 13 September, 2004

- Newsletter mailed out to landowners

- Dye tracing complete, results not back

- Organizing and advertising for watershed tour for Sept. 25

- Conservation development workshop for November may be postponed

- Cost-share disbursement protocol started

- Initial work on Subwatershed Sensitivity Analysis kickoff meeting started

- New website, www.CaveWatershed.org started, images made smaller for people who download with a modem