Minutes of the October 28, 2003 Meeting of the Bonne Femme 319 Steering Committee

Those present: Roxie Campbell, Scott Voney, Georganne Bowman, Scott Schulte, John Knudsen, Terry Frueh, and Bill Florea.

Tasks:

Everyone:

-get email addresses of Policy Committee members that you have to Terry.

Bill:

-contact County P and Z about getting them to start City-County Joint sketch planning process in watersheds outside of LBF, and get ball rolling for city and county P and Z members onto Policy Committee.

-send steering committee current quarterly report, current sub-grant, timesheets.

-contact local stormwater coordinating group to include our 319, Hinkson 319 and SALT.

Terry:

-coordinate dye-tracing meeting.

-write press release to pass on to Bill (then to Georganne, and after approval, on to Scott Schulte and Scott Voney, in addition to local media); organize press talking points.

-get email addresses of Policy Committee Members of those we don’t have to Scott Schulte.

-look at previous BF 319 and organize information.

-get ball rolling for our involvement in spring conference concerning watershed assessment and inventory.

-get agenda together for next meeting.

-organize ideas (what do we want?) for website/GIS/database, contact Randal Clark to get his input.

Scott Schulte:

-get back to everyone concerning Watershed tour date.

Georganne:

-send Terry QAPP, EPA’s 9 elements of watershed planning, educational materials.

Milestones  for Subgrant:

We systematically covered all of the milestones in the subgrant. There are oodles of educational materials already developed, from many sources, and it’s a matter of going through and building a toolbox from which to choose for presentations, forums, festivals, etc.

There is a 2-day workshop on Watershed Resource Tools getting set up for next spring, and it was decided Terry would try to work with the organizers to possibly expand it beyond assessing/inventorying to include planning and implementation. This could fulfill one of the forum requirements in the grant.

Georganne mentioned that the completion dates on the subgrant are not set in stone, rather they are guidelines. Also, she mentioned that some of the milestones are negotiable (for example, the watershed plan that we will do was not in the grant application, and it could replace some other work such as a watershed forum. She said the important thing is to do the same amount of work.).

Dye Tracing:

Since Bob was not there, it was decided there would be a separate meeting to discuss dye-tracing, and we include Peter Price in that meeting as well.

Policy Committee:

Bill is still trying to work through the proper channels to get the City of Columbia’s representative to be a council member instead of a staff member since the goal of that committee is to include policy decision-makers. We also realized it would be good to have Ashland, Columbia, and Boone County P and Z commission representation on the Policy Committee since they are important players in the decision-making process.

319 Match:

It is important to try and use volunteers and students as much as possible to try and meet the match for this grant. Driving time for volunteers as well as their mileage can be included as match.

City-County Joint P and Z:

They are collaborating to do sketch planning on a sub-watershed basis. They intend on starting with Gans Creek, which could be difficult for us since we will write a detailed, technically-based watershed plan, and we’d rather have their buy-in into our process. Bill will approach them about the possibility of their starting in another sub-watershed.  It was discussed that they could do something helpful in terms of helping protect the watershed until our plan is further developed.

Future Steering Committee Meetings:

We decided to continue meeting once a month for the moment, with Terry taking notes and Bill running the meeting.

Watershed Driving Tour scheduled tentatively for November 14, with Nov. 19 as backup.  We’ll meet at Rock Bridge headquarters, 9 a.m., with lunch at an undetermined restaurant.

Next Steering Committee Meeting:

9 a.m. December 2, 2003, Room 139 Boone County Building.

Minutes submitted by Terry Frueh on 10-29-03.