BF Steering Committee Minutes 23 July, ‘04

Those Present: Georganne Bowman, Bob Lerch, Terry Frueh, Scott Voney, Scott Schulte, Bill Florea, Roxie Campbell, Al Buchanan.

Meeting ran 3 hours

Staff Progress Report

The RFP has officially been awarded to AES.

Terry spoke with Kathy Doisy (macroinvertabratologist in Rabeni’s lab at UMC), and she is amenable to doing EPT indexing if it works with Rabeni.  The details of where and to which level of detail still need to be worked out, by early August.

Terry presented the project to Farm Bureau, and had a good reception from them with lots of good questions.

Comments on the final draft of the newsletter will be accepted until August 3rd.

Terry, Bill, John Knudsen, and Scott Voney are on the interview committee for the Hinkson’s watershed conservationist.

There was a brief discussion about the Phase II schedule of milestones, and people agreed that it looked good.

Stakeholder Committee Second Meeting:

We ironed out the agenda for their next meeting on August 9th.  We’ll have a flip chart for listing of issues, along with a tape recorder.  Bill will introduce the listing, discussing why it is important, how we’ll use it, and record people’s issues on the flipchart.  We’ll also have a timekeeper and strictly stick to 3 minutes/person.  Terry will type the issues into a computer.  People are encouraged to submit issues in writing if they can’t attend the meeting or if they can’t express them in under 3 minutes.

We’ll also take nominees for leadership positions on the committee, in addition to taking volunteers for a program subcommittee that will outline the educational priorities for the committee.

Next Steering Committee Meeting:

Date TBD, 9 a.m., Room 139.

Minutes respectfully submitted by Terry Frueh on 15 August, ‘04.